PM KNOWLEDGE HUB AI

Project Governance Document

| Version | 1.1 — Architecture Review Update |
| --- | --- |
| Date | June 29, 2026 |
| Owner | May — Telstock AI |
| Previous version | 1.0 — Initial Release |
| Status | Active — Supersedes all prior instructions |

v1.1 changes: ADR-001 revised (modular source + build pipeline); ADR-006 added (build system); ADR-007 added (extension points); Section 4 updated; Section 14 added (Extension Point Contracts). All other sections unchanged from v1.0.

# Table of Contents

# 1. Executive Summary

PM Knowledge Hub AI is an AI-powered learning platform and personal second brain designed specifically for Technical Project Managers. It is built as a self-contained, browser-based application that works fully offline for core features, requires no external servers or subscriptions, and is designed to evolve alongside the user's career.

This document governs all technical, design, and process decisions across the entire development lifecycle. Any decision not covered here must be resolved in the spirit of the principles stated in this document before being implemented.

The application is built module by module using a modular source architecture that compiles to a single self-contained HTML file. Each module must be fully functional, production-ready, and approved before development of the next module begins. There are no placeholder screens, no half-built features, and no shortcuts in production delivery.

# 2. Vision & Mission

## 2.1 Vision

To be the definitive AI-powered knowledge companion for Technical Project Managers — a tool they open every day to learn, practice, think, and grow throughout their entire career.

## 2.2 Mission

To deliver a fast, beautiful, offline-capable application that combines structured learning, practical simulation, personal knowledge management, and intelligent coaching into one unified experience — without requiring any subscription, account, or internet connection for core use.

## 2.3 Target User

| Primary user | May — Project Manager / AI PM at Telstock AI |
| --- | --- |
| Experience level | Intermediate to Advanced (PMI certifications, Agile, AI/data projects) |
| Primary language | Spanish (UI supports ES/EN toggle) |
| Usage context | Daily study, interview prep, on-the-job reference, career planning |
| Device | Desktop-primary, mobile-compatible |

# 3. Architecture Overview

## 3.1 Architectural Pattern

The application uses a Modular Source + Build Pipeline architecture. During development, the codebase is organized as a structured folder of independent files — one per module, plus shared core files. A lightweight Python build script assembles these into a single self-contained HTML file for distribution.

This pattern cleanly separates source architecture (how the code is organized and maintained) from delivery architecture (how the user receives and runs it). The output file is identical from the user's perspective: one HTML file, fully offline, no dependencies.

## 3.2 Layer Architecture

| Presentation layer | 8 functional modules, each implemented as an independent JS file, rendered into the app shell via the Router |
| --- | --- |
| Core engine layer | EventBus, StateManager, Router, StorageManager (IndexedDB), UIComponents — each in its own source file |
| Data layer | Static content (modules, flashcards, quizzes) as independent JS data files; user data persisted in IndexedDB |
| Infrastructure layer | Python build script concatenates all source files into one output HTML. Zero runtime dependencies. |

## 3.3 Key Architecture Decisions

### ADR-001 (Revised v1.1): Modular source + build pipeline → single HTML output

Decision: Source code is organized as a structured folder of independent files. A Python build script assembles them into one self-contained HTML file for delivery.

Rationale: The single-file constraint has value at delivery time (offline capability, zero-friction deployment) but zero value as a development constraint. By Module 5, a monolithic single file would exceed 1,500 lines of mixed CSS, JS, and content data, making debugging, editing, and module isolation increasingly error-prone. Separating source architecture from delivery architecture captures the benefits of both without the drawbacks of either.

Build system: A ~70-line Python script (build.py) in the source folder. No npm, no webpack, no Babel. Claude runs it in bash before each module delivery. May never interacts with it.

Trade-off: Source files and output file must be kept together. Mitigated by saving the entire pm-hub-src/ folder alongside the output file in the APP PM directory.

### ADR-002: IndexedDB for persistence

Decision: All user data stored in IndexedDB via a custom async StorageManager.

Rationale: localStorage has a 5MB limit and is synchronous. IndexedDB is asynchronous, supports structured data, and can store gigabytes. A true second brain needs real storage. The schema is versioned from the start — including extension stores reserved for future features — to avoid costly migrations later.

### ADR-003: EventBus + StateManager for inter-module communication

Decision: Modules communicate through a shared EventBus; UI state managed by a central reactive StateManager.

Rationale: Prevents tight coupling. The EventBus also serves as the natural extension point for future plugin-style integrations: external connectors can subscribe to and emit events without modifying core module code.

### ADR-004: Hash-based client-side routing

Decision: Navigation uses URL hash fragments (#/dashboard, #/learning, etc.).

Rationale: Works in a local file context without a server. Enables deep linking and browser back/forward navigation.

### ADR-005: AI features with local simulation + optional API key

Decision: All AI features use a local PM knowledge engine during development. Claude API integration is optional and activatable by the user at any time.

Rationale: Zero cost during development. The application is 100% functional without any paid subscription. Upgrading to real AI is transparent: the AIProvider interface (ADR-007) ensures no module code changes are needed.

### ADR-006 (New v1.1): Build system design

Decision: A single build.py script in the source root is the entire build system. It reads all source files in defined order, concatenates CSS, concatenates JS, wraps them in the HTML shell, and writes the output file.

Build inputs (in order): (1) shell/head.html, (2) core/css/*.css, (3) modules/*/styles.css, (4) core/js/*.js in dependency order, (5) core/data/*.js, (6) modules/*/module.js in module order, (7) shell/init.js, (8) shell/tail.html.

Build output: pm-knowledge-hub.html in the APP PM directory. Previous version is renamed with a date suffix before being overwritten.

Requirements: Python 3.8+, no external libraries. Runs in under 1 second.

### ADR-007 (New v1.1): Extension point strategy

Decision: Four extension points are reserved in the architecture from v1.0: AIProvider interface, IndexedDB extension stores, export format specification, and Connector interface skeleton. All other proposed extension points (plugin marketplace, knowledge graph engine, semantic search engine, full analytics engine) are deferred.

Rationale: An extension point is worth reserving if: (a) retrofitting it later requires breaking changes across multiple modules, and (b) the reservation costs essentially nothing now. The four reserved points meet both criteria. The deferred points fail criterion (a) — they can be added later without breaking changes — or fail criterion (b) — implementing the scaffolding now is non-trivial engineering for speculative future value. See Section 14 for the formal extension point contracts.

# 4. Technology Stack

## 4.1 Runtime (what the browser sees)

| Language | Vanilla JavaScript (ES2020+) — no frameworks, no TypeScript |
| --- | --- |
| Styling | CSS Custom Properties (design tokens), no preprocessors |
| Persistence | IndexedDB (via custom async StorageManager) |
| Routing | Hash-based client-side router (custom, ~40 lines) |
| Icons | Inline SVG symbol sprites (zero external dependencies) |
| Build tools (runtime) | None — zero build step required to open the output file |

## 4.2 Development toolchain (what Claude uses to build)

| Build script | build.py — Python 3.8+, no external libraries |
| --- | --- |
| AI (core) | Local PM knowledge engine: pattern matching + curated response library |
| AI (optional) | Claude API (claude-sonnet-4-6) — user-supplied key, browser-direct |
| Testing | Manual browser testing + DevTools inspection per module delivery |
| Version backup | Python build script auto-renames previous output with date suffix |

## 4.3 Source folder structure

pm-hub-src/ build.py // The entire build system (~70 lines) shell/ head.html // DOCTYPE, <head>, CSS injection point tail.html // Closing </body>, </html> init.js // App bootstrap and Router.init() core/ css/ variables.css // Design tokens (colors, spacing, typography) base.css // Reset, body, typography defaults layout.css // Shell, sidebar, main content area components.css // Reusable components (cards, buttons, modals) js/ event-bus.js // EventBus singleton state-manager.js // Reactive StateManager router.js // Hash-based Router storage-manager.js // IndexedDB abstraction (DB singleton) xp-system.js // XP leveling and streak logic ui-components.js // Toast, Modal, Markdown renderer ai-provider.js // AIProvider interface + LocalAIEngine data/ pm-content.js // All 20+ module learning content flashcards.js // Flashcard data by module quiz-bank.js // Quiz questions by module pm-tips.js // Daily PM tips (30+) frameworks.js // Framework reference data modules/ m1-dashboard/ // M1: Foundation Shell + Dashboard module.js styles.css m2-learning/ // M2: Learning Hub m3-ai-mentor/ // M3: AI Mentor m4-second-brain/ // M4: Second Brain m5-practice/ // M5: Practice Arena m6-interview/ // M6: Interview Prep m7-toolkit/ // M7: PM Toolkit m8-career/ // M8: Career Compass

Constraint: No external CDN links, no external scripts, no external stylesheets in the final output file. Everything must be self-contained.

# 5. Core Constraints & Non-Negotiables

These rules cannot be overridden by any individual module requirement or user request:

- No external API calls during development. AI features use local simulation.

- No paid APIs, subscriptions, or services required to run the application.

- No external runtime dependencies. The output file must open and work with no internet connection.

- No placeholder code delivered as a module. Each module is complete before the next begins.

- No regressions. New modules must not break existing functionality.

- No hardcoded user data. All personal data lives in IndexedDB and can be cleared by the user.

- No privacy violations. Zero telemetry, zero analytics, zero external data sharing.

- No mobile-breaking layouts. Every screen must be usable on a 375px viewport.

- No accessibility shortcuts. Interactive elements must have keyboard support and visible focus states.

- Source files must be kept alongside the compiled output. Never deliver the output alone.

# 6. Module Roadmap

Development follows the sequence below. Each module is built to completion, reviewed, and approved before the next begins. The order is fixed. Dependencies flow downward.

| # | Module | Core responsibilities | Status |
| --- | --- | --- | --- |
| M1 | Foundation Shell + Dashboard | App shell, navigation, theming, core engine (EventBus, StateManager, Router, StorageManager, AIProvider stub), XP system, streak tracker, onboarding flow, Dashboard with live stats | In development |
| M2 | Learning Hub | 20+ PM modules with content, progressive learning paths, adaptive quizzes, spaced repetition flashcards (SRS algorithm), progress tracking | Pending M1 |
| M3 | AI Mentor | Local PM knowledge engine, conversational chat interface, context awareness (knows current module), expandable to real Claude API via AIProvider interface | Pending M2 |
| M4 | Second Brain | Rich notes editor, tag system, concept linking, full-text search, AI-assisted summarization, export to JSON (canonical format) | Pending M3 |
| M5 | Practice Arena | Scenario simulations, PM case studies, decision trees, risk/stakeholder simulations, scored outcomes with AI feedback | Pending M4 |
| M6 | Interview Prep | AI-powered mock interviews, STAR method coach, behavioral/technical/situational question banks, response scoring | Pending M5 |
| M7 | PM Toolkit | Downloadable templates (RAID, WBS, RACI, Risk Register), EVM calculator, burn rate tracker, framework reference cards | Pending M6 |
| M8 | Career Compass | Skills self-assessment matrix, certification roadmap (PMP, PMI-ACP, PRINCE2, PSM), goal tracking, learning recommendations | Pending M7 |

# 7. Development Protocol

Every module follows the same five-step development cycle:

## Step 1 — Design Review

Before writing any code, the architect presents: the module's data model, UI layout, key interactions, and how it integrates with previously completed modules. May approves or requests changes before implementation begins.

## Step 2 — Implementation

Code is written to the full specification in the module's source folder (modules/mN-name/). All features described in the module's scope are implemented. No stubs, no TODO comments in final code.

## Step 3 — Build & Integration

build.py is run to compile the full source into pm-knowledge-hub.html. All existing modules must continue to function correctly in the compiled output. EventBus connections, StateManager subscriptions, and Router registrations are wired and verified.

## Step 4 — Self-verification

A checklist review against the Definition of Done (Section 8) is conducted against the compiled output in a real browser. Any criterion not met is fixed before proceeding.

## Step 5 — Delivery & Approval Gate

Both the compiled output (pm-knowledge-hub.html) and the source folder (pm-hub-src/) are delivered to the APP PM directory. May receives a concise summary: what was built, what changed, and what the next module will tackle. The next module does not begin until May explicitly approves.

# 8. Definition of Done

A module is "done" only when every criterion below is met. No exceptions.

## 8.1 Functional Completeness

| Check | Criterion |
| --- | --- |
| □ | All features described in the module scope are implemented and working |
| □ | All user interactions produce the correct result (no silent failures) |
| □ | All data is persisted to IndexedDB and survives a page reload |
| □ | All previously completed modules still function correctly in the compiled output |
| □ | No JavaScript console errors in default usage paths |
| □ | No broken navigation links or dead routes |

## 8.2 Code Quality

| Check | Criterion |
| --- | --- |
| □ | Module is implemented as a named IIFE with a clear public interface: { render, destroy, ... } |
| □ | No global variable pollution (all state encapsulated within the IIFE) |
| □ | No duplicate code — shared logic uses existing core utility functions |
| □ | No hardcoded strings that should be constants |
| □ | Event listeners are properly removed in the destroy() method when a module unmounts |
| □ | Async operations use async/await with proper try/catch error handling |
| □ | All IndexedDB operations degrade gracefully on failure |
| □ | Source file is committed to pm-hub-src/modules/mN-name/module.js and styles.css |
| □ | Build script runs cleanly and produces a valid output file |

## 8.3 UX & Accessibility

| Check | Criterion |
| --- | --- |
| □ | All interactive elements are keyboard-accessible (Tab, Enter, Space, Escape) |
| □ | All interactive elements have visible focus states |
| □ | Color is never the only way information is communicated |
| □ | All icons have aria-hidden="true" or meaningful aria-label |
| □ | Layout functions correctly at 375px viewport (mobile) |
| □ | Layout functions correctly at 1440px viewport (desktop) |
| □ | Dark and light themes both render with sufficient contrast (WCAG AA minimum) |
| □ | Loading states shown for operations taking >300ms |
| □ | Empty states are informative and guide the user to action |
| □ | Error states are actionable and explain what happened |

## 8.4 Performance

| Check | Criterion |
| --- | --- |
| □ | Module renders within 100ms of navigation (measured in DevTools) |
| □ | No synchronous blocking operations on the main thread |
| □ | No memory leaks from unremoved event listeners or uncancelled timers |
| □ | IndexedDB queries complete within 50ms for typical data volumes |

# 9. UX & Design Standards

## 9.1 Design Principles

- Clarity over cleverness. Every UI element's purpose must be immediately obvious.

- Progressive disclosure. Show the essentials first; reveal complexity on demand.

- Responsive by default. Design mobile-first, enhance for desktop.

- Feedback for every action. Every click, save, or completion gets acknowledged.

- Offline dignity. When offline, features degrade gracefully with clear messaging.

## 9.2 Design Tokens

| Primary color | #7B6CF6 (purple) — primary actions, active states, key accents |
| --- | --- |
| Success / Learning | #1CC886 (teal) — completion, correct answers, progress |
| Warning / Caution | #F59E0B (amber) — alerts, important notes, streak warnings |
| Danger / Error | #EF4444 (red) — errors, failures, destructive actions |
| Dark theme bg | #0C0C14 — page background |
| Dark theme surface | #1C1C28 — card backgrounds |
| Dark theme border | rgba(255,255,255,0.08) — default border |
| Dark theme text | #E8E8F0 — primary text |
| Light theme bg | #F0F0F8 — page background |
| Light theme surface | #FFFFFF — card backgrounds |
| Border radius | 12px cards, 8px controls, 6px badges |
| Base font size | 14px body, 12px labels, 11px captions |

## 9.3 Navigation

Desktop: persistent left sidebar (280px) with icon + label. Tablet: icon-only sidebar (60px). Mobile: fixed bottom navigation bar with primary items, secondary items via overflow menu.

## 9.4 Theme

Dark theme is the default. A settings panel toggle switches to light theme. Preference is persisted in IndexedDB. Both themes must meet WCAG AA contrast (minimum 4.5:1 for normal text).

# 10. Code Quality Standards

## 10.1 Module Pattern

Each module is an IIFE returning a public interface. All internal state is private.

// modules/m1-dashboard/module.js const Dashboard = (() => { // Private state let _container = null; let _unsubscribers = []; // Private helpers function buildStatsCard(label, value, icon) { ... } // Public interface function render(container) { _container = container; // Subscribe to events, build DOM _unsubscribers.push(EventBus.on('xp:earned', update)); } function destroy() { // Clean up all subscriptions and timers _unsubscribers.forEach(fn => fn()); _unsubscribers = []; } return { render, destroy }; })();

## 10.2 Naming Conventions

| Modules | PascalCase: Dashboard, LearningHub, AIMentor |
| --- | --- |
| Functions | camelCase: renderCard(), fetchProgress(), handleClick() |
| Constants | UPPER_SNAKE_CASE: MAX_XP, DB_NAME, DEFAULT_THEME |
| CSS classes | kebab-case: .card-header, .nav-item, .progress-bar |
| CSS variables | --camelCase: --primaryColor, --surfaceBg, --borderRadius |
| IndexedDB stores | snake_case: 'user_progress', 'notes', 'settings' |
| EventBus events | colon-namespaced: 'xp:earned', 'module:completed', 'theme:changed' |
| Source files | kebab-case: event-bus.js, storage-manager.js, pm-content.js |

## 10.3 Error Handling

- All async operations must have try/catch blocks. Silent failures are not permitted.

- User-facing errors explain what happened and what the user can do.

- Development errors (unexpected state) log to console.error with context.

- IndexedDB unavailability (private browsing) falls back to in-memory storage with a user warning.

## 10.4 Comments

Code is self-documenting through naming. Comments explain WHY, never WHAT. Complex algorithms (SRS, XP leveling, AI response selection) get a one-line summary at the top of the function.

# 11. AI Integration Policy

## 11.1 Phased AI Strategy

| Phase 1 (current) | Local AI simulation using a curated PM knowledge engine. Pattern matching + pre-written response library. Zero cost, zero external dependencies. |
| --- | --- |
| Phase 2 (optional) | User provides their own Claude API key. The AIProvider switches backends transparently. All Phase 1 features continue working without a key. |
| Phase 3 (future) | Potential integration of locally-run models (Ollama) for full offline AI. No timeline committed. Enabled by the AIProvider interface (Section 14.1). |

## 11.2 Local AI Engine Requirements

The Phase 1 engine must provide meaningful responses, not generic filler:

- Recognize and respond correctly to >200 distinct PM concepts and questions

- Provide context-aware responses based on the module the user is currently studying

- Simulate Socratic coaching: ask follow-up questions, challenge assumptions

- Provide STAR method guidance for interview preparation

- Generate quiz-style questions from any module's content

## 11.3 API Key Security

When a user provides a Claude API key, it is stored in IndexedDB only, never in localStorage or cookies, and never sent anywhere other than api.anthropic.com. It is never logged, never included in error messages, and masked in all UI displays.

## 11.4 AI Feature Transparency

Every AI-generated response is clearly labeled. Local simulation responses are labeled "PM Knowledge Engine." Claude API responses are labeled "AI Mentor (Claude)." Users always know which type of response they are receiving.

# 12. Version Management

| Output file | pm-knowledge-hub.html (same filename always — overwrites in place) |
| --- | --- |
| Source folder | pm-hub-src/ saved alongside the output in APP PM directory |
| Version tracking | APP_VERSION constant embedded in init.js: "1.x.0" |
| Module versions | M1 = v1.0.0, M2 = v1.1.0, … M8 = v1.7.0. Breaking changes = major version. |
| DB migrations | IndexedDB schema changes include migration logic. User data is never lost on upgrade. |
| Rollback | Build script auto-renames previous output: pm-knowledge-hub-2026-06-29.html |
| Change log | CHANGELOG constant in init.js, viewable from the Settings panel |

# 13. Approval & Amendments

This document takes effect immediately and supersedes all prior verbal or written instructions for this project.

Amendments require explicit approval from May. Minor clarifications may be proposed by the architect and are considered approved if no objection is raised within the session. Major changes (architecture, constraints, module scope) require explicit written confirmation. Amendments are reflected as a new version of this document.

When in doubt about any decision, the architect refers back to this document. If the document does not cover the case, the default position is: choose the option that best serves long-term maintainability, user privacy, and offline capability.

# 14. Extension Point Contracts

This section defines the four extension points reserved in ADR-007. These are not implemented features — they are design contracts that reserve architectural space for future capabilities without adding unused code today.

## 14.1 Extension Point Summary

| Extension point | Decision | Rationale |
| --- | --- | --- |
| AI Provider interface | Reserve | Retrofitting a clean provider interface later means modifying every AI call across multiple modules. Defining it once in ai-provider.js costs ~30 lines and makes all future AI backends (Claude API, Ollama, GPT-4) drop-in replacements. |
| IndexedDB extension stores | Reserve | Adding stores later requires an IndexedDB version bump and migration logic. Adding empty stores now (vectors, relationships, events, integrations) costs zero bytes at runtime and avoids future migrations. |
| Export format specification | Reserve | Every module that stores user data must participate in export/import. Defining the canonical JSON schema once, early, prevents N incompatible formats from emerging across 8 modules. |
| Connector interface skeleton | Reserve | A one-file interface definition ensures that future integrations (Jira, Azure DevOps, GitHub, Outlook) share a consistent pattern. Without it, each integration invents its own approach. |
| Plugin marketplace | Defer | The EventBus already provides behavioral extensibility. A formal plugin registry, sandbox, and permissions model is infrastructure for external developers — a scenario not applicable to this project. |
| Knowledge graph engine | Defer | The relationships IndexedDB store reserves the data space. The traversal and inference engine is a distinct project with unclear requirements. Cannot be meaningfully designed today. |
| Semantic search engine | Defer | The vectors IndexedDB store reserves the data space. The retrieval architecture depends on which embedding model becomes available offline at zero cost — unknowable today. |
| Full analytics engine | Defer | The events IndexedDB store reserves the data space. A reporting layer should be designed after real usage data reveals which questions are worth answering. |

## 14.2 AIProvider Interface Contract

// core/js/ai-provider.js // All AI backends must implement this interface. const AIProvider = (() => { let _backend = null; const LocalEngine = { async chat(messages, context) { /* pattern-matching engine */ }, async evaluate(response, rubric) { /* local scoring */ }, async summarize(text) { /* extractive summary */ }, async generateQuestions(content, count) { /* template-based */ }, get name() { return 'PM Knowledge Engine'; }, get isAI() { return false; } }; return { use(backend) { _backend = backend; }, get current() { return _backend ¦¦ LocalEngine; }, // Proxy methods — modules call these, never the backend directly chat: (...args) => (_backend ¦¦ LocalEngine).chat(...args), evaluate: (...args) => (_backend ¦¦ LocalEngine).evaluate(...args), summarize: (...args) => (_backend ¦¦ LocalEngine).summarize(...args), generateQuestions: (...args) => (_backend ¦¦ LocalEngine).generateQuestions(...args), }; })(); // When user provides a Claude API key: // AIProvider.use(ClaudeBackend); // All module code remains unchanged.

## 14.3 IndexedDB Schema — Reserved Stores

// core/js/storage-manager.js // All stores created at schema v1. Extension stores start empty. const STORES = { // Active stores (used from M1) user: { keyPath: 'id' }, progress: { keyPath: 'id' }, notes: { keyPath: 'id', indexes: ['tags', 'updatedAt'] }, settings: { keyPath: 'id' }, chat_history: { keyPath: 'id', indexes: ['sessionId', 'createdAt'] }, achievements: { keyPath: 'id' }, // Reserved stores (empty until their feature is built) vectors: { keyPath: 'id' }, // Future: semantic search embeddings relationships:{ keyPath: 'id' }, // Future: concept linking / knowledge graph events: { keyPath: 'id', indexes: ['type', 'timestamp'] }, // Future: analytics integrations: { keyPath: 'id' }, // Future: external connector data };

## 14.4 Export Format Specification

// Canonical export format for all user data. // Every module that stores user data must produce this structure. { "version": "1.0", "exportedAt": "2026-06-29T12:00:00Z", "appVersion": "1.0.0", "user": { "name": "...", "level": 4, "xp": 850 }, "progress": { "moduleId": { "started": true, "completed": false, "xp": 120 } }, "notes": [{ "id": "...", "title": "...", "content": "...", "tags": [], "createdAt": "..." }], "achievements": [{ "id": "...", "earnedAt": "..." }], "settings": { "theme": "dark", "language": "es" }, "chat_history": [{ "sessionId": "...", "messages": [] }] } // Import: validate version, merge data, never overwrite without confirmation.

## 14.5 Connector Interface Skeleton

// core/js/connectors/ (future directory) // All external integrations must implement this interface. // interface Connector { // get name(): string; // "Jira", "GitHub", "Outlook" // get isConnected(): boolean; // async connect(config): void; // async disconnect(): void; // async push(eventType, data): void; // Send event to external system // async pull(query): any[]; // Fetch data from external system // } // Registration (when connectors exist): // EventBus.on('connector:register', ({ connector }) => { // ConnectorRegistry.add(connector); // });

PM Knowledge Hub AI v1.1 | Project Governance Document

Telstock AI | June 2026